COLLABORATION AGREEMENT Website Development & SEO Enhancement

| Client | Dr. Arpan Gandhi |
| --- | --- |
| Developer | Krishna Singh |
| Date | June 11, 2026 |
| Project Deadline | June 30, 2026 |

Overview

This agreement outlines the terms for building a new, modern website for Dr. Arpan Gandhi — built from scratch in HTML, CSS, and JavaScript — followed by SEO enhancement and ongoing maintenance support.

What you get:

- Looks more premium — Clean, modern design that matches your professional reputation

- Performs faster — 2–3x speed improvement over WordPress (better for user engagement)

- Builds trust stronger — Real credibility showcase with publications, awards, and recommendations

- Grows organically — SEO-optimized structure for better Google visibility

- Stays secure — No WordPress vulnerabilities, plugin breaks, or database issues

Why Static HTML Over WordPress?

| Factor | WordPress | HTML / CSS / JS |
| --- | --- | --- |
| Speed | Slower | 2–3x faster |
| Security | Vulnerable | Highly secure |
| Maintenance | Updates needed | Minimal |
| Reliability | Can break | Never breaks |

Collaboration Phases

Phase 1: New Website Development  —  ₹6,500

Timeline: June 11 – June 23/24, 2026  |  Effort: 4 hours/day

Key Milestones:

- Project Start: June 11, 2026

- First Draft Delivery: June 16–17, 2026

- Deployment (Tentative): June 23–24, 2026

Deliverables:

- Complete new website built in HTML / CSS / JS from scratch

- Modern, fast, and premium design reflecting your professional brand

- Increased credibility — publications, awards, and recommendations showcased

- All content preserved (text, images, certificates)

- Published on GoDaddy

- Basic testing and quality check

Payment: ₹5,000 advance to begin

Phase 2: SEO Enhancement & Polish  —  ₹6,500

Timeline: June 24 – June 30, 2026  |  Deadline: June 30, 2026

Deliverables:

- (NEW) Linked Posts Section — Automatically shows latest content from LinkedIn profile (posts, articles, updates)

- (NEW) Dedicated Pages — Split LinkedIn-only content into separate pages:

- My Journey

- Professional Profile

- Blog

- Academic & Collaboration

- SEO + Google Analytics Integration:

- Meta tags (title, description) for all pages

- Keyword optimization for your specialty

- Proper heading structure (H1, H2, H3)

- Image alt tags for search engines

- Mobile-friendly meta settings

- Improved internal linking structure

- Further design polish and refinements

- Final testing and publication

Payment: ₹8,000 on full project completion

Phase 3: Monthly Maintenance  —  ₹1,500 / month

Effort: 2 hours/week (~8 hours/month)  |  Duration: Monthly until December 2026 (pay at end of month)

Included:

- Text updates

- Image updates

- Minor design tweaks

- Bug fixes

- Mobile responsive adjustments

- Contact form updates

- Social link updates

- SEO meta updates

Not Included (Billed Separately):

- New pages

- Major redesign

- New features (booking, gallery)

- Complex animations / video

- Third-party integrations

Investment Summary

| Phase | Description | Price |
| --- | --- | --- |
| Phase 1 | New Website (HTML/CSS/JS) | ₹6,500 |
| Phase 2 | SEO Enhancement & Polish | ₹6,500 |
| Total |  | ₹13,000 |

Overall Project Timeline: June 11 – June 30, 2026 (approx. 3 weeks)

Project Timeline

| Phase | Milestone | Date |
| --- | --- | --- |
| Phase 1 | Project Start | June 11, 2026 |
| Phase 1 | First Draft | June 16–17, 2026 |
| Phase 1 | Deployment (Tentative) | June 23–24, 2026 |
| Phase 2 | SEO & Polish Completion | June 30, 2026 |

Payment Schedule

| Milestone | Amount |
| --- | --- |
| Advance (project start) | ₹5,000 |
| On full project completion | ₹8,000 |
| Monthly Maintenance (until Dec 2026) | ₹1,500 / month |

Next Steps

- Confirm acceptance of these terms

- Pay ₹5,000 advance to begin

- Development starts within 24 hours of advance payment

- Weekly progress updates shared throughout

Thank you, Dr. Gandhi. Let's build a portfolio that truly reflects your expertise and makes you more visible to businesses, institutions, and collaborators.

Accepted & Agreed by:

Client Signature: ____DR ARPAN GANDHI__  Date: 11 JUNE 2026_

Name: Dr. Arpan Gandhi

Developer Signature: _I am Agred.

Date: 11th of June

Name: Krishna Singh